Sprint Planning

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or module that is too large to complete in one sprint. It is divided into smaller tasks called stories.

A Story is a small task that is part of an epic.

A Story Point represents the effort required to complete a story.

Story Point Scale (Fibonacci Based)
1 – Very easy task
2 – Easy task
3 – Moderate task
5 – Difficult task

Story points used → 1, 2, 3, 5

Sprint 1

Data Collection (Epic 1)

Gathering retinal image dataset (USN1) → 2
Loading dataset into system (USN2) → 1

Data Preprocessing (Epic 2)

Handling missing or corrupted images (USN3) → 3
Image resizing and normalization (USN4) → 3
Removing noise and inconsistencies (USN5) → 3

Total Story Points in Sprint 1
= 2 + 1 + 3 + 3 + 3
= 12

Sprint 2

Model Development (Epic 3)

Building CNN architecture (USN6) → 3
Training model (USN7) → 5
Model evaluation (USN8) → 3
Hyperparameter tuning (USN9) → 4

Interface Development (Epic 4)

Developing image upload interface (USN10) → 3

Result Generation (Epic 5)

Generating prediction report (USN11) → 2

Total Story Points in Sprint 2
= 3 + 5 + 3 + 4 + 3 + 2
= 20

Total Story Points

Sprint 1 = 12
Sprint 2 = 20

Total Story Points = 12 + 20 = 32

Velocity Calculation

Velocity = Total Story Points Completed ÷ Number of Sprints

= 32 ÷ 2

= 16 Story Points per Sprint

Final Statement

Your team’s velocity is 16 Story Points per Sprint, indicating efficient progress and balanced task distribution across development cycles.